# Mojave Integrated Regional Water Management Plan

# Project Identification – Long Form

To the extent possible this form should be electronically filled out and e-mailed BY August 1, 2013 to comments@mywaterplan.com. Items denoted with an asterisk are required.

PART 1: LEAD IMPLEMENTING AGENCY/ORGANIZATIONAL INFORMATION

Please provide the following information regarding the project sponsor and proposed project.

Implementing Agency/ Organization / Individual: *

San Bernardino County Flood Control District

Agency / Organization / Individual Address:

825 East Third Street, Room 122 - San Bernardino Ca. 92415-0835

Possible Partnering Agencies:

Mojave Water Agency

Name:*

Harold Zamora

Title:

Public Work Engineer III

| Telephone:* |  | Fax: |
| --- | --- | --- |
| (909) 387-8120 |  | (909) 387-7801 |

Email:*

hzamora@dpw.sbcounty.gov

Website:

http://www.sbcounty.gov/dpw/floodcontrol/fc_planning.asp

Project Name:*

Amethyst Basin ((known as Oro Grande Wash Recharge Ponds per the Mojave Water Agency's 2004 Integrated Regional Water Management)

Either the latitude/longitude or a location description is required. To determine the latitude/longitude, use the closest address or intersection.  If the project is linear, use the furthest upstream latitude/longitude.

| Project Latitude: | 34.4614 |  | Project Longitude: | -117.3652 |
| --- | --- | --- | --- | --- |

| Location Description: | Amethyst Basin is located in the City of Victorville entirely within the Oro Grande Wash. It is located approximately 0.5 mile west of Interstate 15, 1.7 miles north of the California Aqueduct, and 0.7 mile east of U.S. Highway 395. |
| --- | --- |

Project Cooperating Agency(ies)/Organization(s)/Individual(s):

- San Bernardino County - Flood Control District

- Mojave Water Agency

Project Status (e.g., new, ongoing, expansion, new phase):

New project

Project Type (e.g., Conceptual, Design, Feasibility Study, Implementable Project, Implementable Program):

Design and Construction of a detention/recharge basin

PART 2:  PROJECT NEED*

It is important to understand the need(s) or issue(s) that the proposed project will address and the benefits that it will provide.  Information provided in this section defines the need(s) or issue(s) that the proposed project will address and will help to catalog existing need(s) or issue(s) in the Mojave IRWM Region.

Please provide a 1-2 paragraph description of the need(s) or problem(s) that the project will address. As applicable, discuss the water supply need, operational efficiency need, water quality need, or resource stewardship need (e.g. ecosystem restoration, floodplain management) need. Discuss critical impacts that will occur if the proposal is not implemented.

This Basin is critical to the flood reduction and water recharge efforts of both the San Bernardino Flood Control District and the Mojave Water Agency. Amethyst Basin is part of a three basin project that will help to eliminate any potential increase in flood hazard due to planned development in the area. Further, the construction of the Basin will alleviate stress on other facilities downstream of the site, thus allowing the regional flood control system to function more effectively. The proposed basin and emergency spillway are designed to meet 100-year and 1000-year flows respectively per District standards. The Basin will be earthen bottom and will include inlet, outlet and transition structures, channels and/or closed conduits, transition structures, wingwalls, headwalls, cut-off walls, basin embankments, emergency spillway, access roadways along tops of the embankments and around the basins and access ramps to the basin floor. The population in the project area increased more than threefold in 20 years, from about 90,000 in 1980 to more than 300,000 in 1999 (Ron Rector, High Desert Regional Economic Development Authority, oral commun. 2000). The need for additional flood protection arises because of the overwhelming development that has both upstream and downstream which has significantly increased the amount of impervious area thereby increasing the magnitude of flood peak flows and volumes. The Amethyst Basin is located within the Alto subarea water boundary as defined in the IRWM. the Alto subarea encompasses the project area and as discussed previously has experienced a drastic increase in population resulting in a enormous increase in demand for water needs both residential and commercial. Consequently, the Alto subarea will need increased replenishment of the ground water via storm water and SWP recharge as discussed in the IRWM.

PART 3:  PROJECT DESCRIPTION*

A general description of the proposed project is needed.  This section will provide information associated with the project concept, general project information, and readiness to proceed.  It is recognized that much of the requested information may not be available for projects that are at a conceptual level of project development. We appreciate and need your ideas.

Please provide a 1-2 paragraph description of the project including the general project concept, what will be constructed/implemented, how the constructed project will function, and treatment methods, as appropriate.

Amethyst Basin covers approximately 30 acres and flows in the southwest to northeast direction. Two weakened dikes each of 5-foot high are proposed within this basin to enhance groundwater recharge. These dikes subdivide the basin into three sub-basins. Basin embankment slopes will be constructed at 3 to 1 ratio (3H:1V) for the interior slopes and at 2 to 1 ratio (2H:1V) for the exterior slopes, with a minimum top width of 20 feet. A 20-foot wide access road is located along the top of embankment and around the basin. Three access ramps to the basin floors will be provided at each sub-basin for maintenance purposes. The access ramps shall also have a minimum width of 20 feet. The embankments will have a maximum height of approximately 32 feet. The south west embankment is connected to the upstream existing grade/natural flow path via a 113-foot wide spillway; while the north east outlet structure and emergency spillway will discharge into natural stream bed via a double 9'Wx8'H reinforced concrete box. Maximum depth of excavation is expected to be approximately 17 feet along the basin southerly end. The three sub-basins are connected to each other via 24" reinforced concrete pipes at the two weakened dikes. Fencing and locked gates will be installed to prevent unwanted intrusion into the basin.

If applicable, list surface water bodies and groundwater basins associated with the proposed project:

- Oro Grande Wash (Amethyst Basin is entirely within the Oro Grande Wash)

Please identify up to three available documents which contain information specific to the proposed project and associated benefits (this information helps determine the technical justification and feasibility):

How do you rate the technical feasibility of the proposed project?

| High | The technical feasibility is well-documented and is based on similar successful projects and/or the project uses common and widely accepted technology/practices and/or the project includes or is based on pilot studies or similar results. |
| --- | --- |
| Medium | The project does not use common or widely accepted technology/practices, but substantial documentation is available on proposed benefits and project success. |
| Low | The project has not been done before and technical feasibility is not adequately documented. |

PART 4:  IRWM PLAN OBJECTIVES ADDRESSED BY PROJECT *

Describe how the project meets any of the following Mojave IRWM Plan Objectives:

| Mojave IRWM Plan Objective | Contribution |  |  | Description |
| --- | --- | --- | --- | --- |
| 1. Balance average annual future water demands with available future supplies to ensure sustainability throughout the Region between now and the 2035 planning horizon and beyond. | Primary | Secondary | NA |  |
| 3. Maintain stability in previously overdrafted groundwater basins and reduce overdraft in groundwater basins experiencing ongoing water table declines. | Primary | Secondary | NA |  |
| 7. Provide support and assistance to Disadvantaged Communities and help facilitate projects and programs that benefit those communities. | Primary | Secondary | NA |  |
| 8. Protect and restore sensitive environmental areas in coordination with land use and conservation plans to support stewardship and awareness of environmental resources. | Primary | Secondary | NA |  |
| 9. Improve stormwater management throughout the Plan area. | Primary | Secondary | NA |  |
| 2. Continue improving regional water use efficiency by implementing a portfolio of conservation actions that are regionally cost-effective. | Primary | Secondary | NA |  |
| 10. Preserve local beneficial uses as it relates to water quality of water supplied by each source, including groundwater, stormwater, surface water, imported water, and recycled water. | Primary | Secondary | NA |  |
| 11. Obtain financial assistance from outside sources to help implement this Plan across a range of project sizes during the planning horizon. | Primary | Secondary | NA |  |
| 13. Identify and establish reliable funding sources to maintain, modernize and improve water infrastructure to ensure a high quality, resilient and reliable water supply. | Primary | Secondary | NA |  |
| 14. Increase the use of recycled water in the Region while maintaining compliance with the Mojave Basin Area Judgment. | Primary | Secondary | NA |  |
| 4. Address the State policy goal of reducing reliance on the Delta by meeting water demands with alternative sources of supply during times when State Water Project (SWP) supplies are reduced or unavailable due to droughts, outages, environmental and regulatory restrictions, or other reasons. | Primary | Secondary | NA |  |
| 5. Optimize the use of the Region’s water related assets to maximize available supplies to meet projected demands while mitigating against risks. Water related assets to be optimized include financial resources, groundwater storage programs, available imported water supplies, transfer and exchange opportunities, available physical infrastructure, and management policies. | Primary | Secondary | NA |  |
| 12. Improve public awareness of water supply, conservation, water quality, and environmental stewardship challenges and opportunities throughout the planning horizon. | Primary | Secondary | NA |  |
| 6. Prevent land subsidence throughout the Region. | Primary | Secondary | NA |  |

PART 5:  RESOURCE MANAGEMENT STRATEGIES*

Please indicate California Water Plan strategies addressed by the proposed project. (Check all that apply)

| Reduce Water Demands |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | NA | Agricultural Water Use Efficiency |
| Primary | Secondary | NA | Urban Water Use Efficiency |
| Improve Operational Efficiency and Transfers |  |  |  |
| Primary | Secondary | NA | Conveyance – Delta, Regional/Local |
| Primary | Secondary | NA | System Reoperation |
| Primary | Secondary | NA | Water Transfers |
| Primary | Secondary | NA | Other (Please State): |
| Increase Water Supply |  |  |  |
| Primary | Secondary | NA | Conjunctive Management and Groundwater Storage |
| Primary | Secondary | NA | Desalination – Brackish/Seawater |
| Primary | Secondary | NA | Precipitation Enhancement |
| Primary | Secondary | NA | Recycled Municipal Water |
| Primary | Secondary | NA | Surface Storage – CALFED or Regional/Local |
| Primary | Secondary | NA | - Other (Please State): Drought preparedness - Other (Please State): Drought preparedness |
| Improve Water Quality |  |  |  |
| Primary | Secondary | NA | Drinking Water Treatment and Distribution |
| Primary | Secondary | NA | Groundwater/Aquifer Remediation |
| Primary | Secondary | NA | Matching Quality to Use |
| Primary | Secondary | NA | Pollution Prevention |
| Primary | Secondary | NA | Salt and Salinity Management |
| Primary | Secondary | NA | Urban Runoff Management |
| Primary | Secondary | NA | Other (Please State) |

| Practice Resource Stewardship |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | NA | Agricultural Lands Stewardship |
| Primary | Secondary | NA | Economic Incentives (loans, grants, water pricing) |
| Primary | Secondary | NA | Ecosystem Restoration |
| Primary | Secondary | NA | Forest Management |
| Primary | Secondary | NA | Land Use Planning and Management |
| Primary | Secondary | NA | Recharge Areas Protection |
| Primary | Secondary | NA | Water-Dependent Recreation |
| Primary | Secondary | NA | Watershed Management |
| Primary | Secondary | NA | Other (Please State): |
| Improve Flood Risk Management |  |  |  |
| Primary | Secondary | NA | Flood Risk Management |
| Other Strategies |  |  |  |
| Primary | Secondary | NA | Please State: |

| Is the proposed project an element or phase of a regional or larger program? | Yes No |
| --- | --- |
| If yes, please identify the program | Amethyst Basin is part of a three basin project (Amethyst, Bus Barn/Seneca and Mesa Linda Basins) that will be constructed along the Oro Grande Wash to help eliminating any potential increase in flood hazard due to planned development in the area. |

PART 6:  PROJECT READINESS*

| Item | Status (e.g., not initiated, in process, complete, N/A) | Expected Completion Date |  |
| --- | --- | --- | --- |
| Conceptual Plans | Complete |  | (mm/dd/yyyy) |
| Feasibility Study | N/A |  | (mm/dd/yyyy) |
| Preliminary Design and Cost Estimates | Complete |  | (mm/dd/yyyy) |
| CEQA/NEPA | CEQA permit is completed 4/24/2012 |  | (mm/dd/yyyy) |
| Permits | 401, 40a and 1602 applications were submitted |  | (mm/dd/yyyy) |
| Construction Drawings | >60% complete |  | (mm/dd/yyyy) |
| Funding | The District submitted a DWR grant application - Prop 1E and awaiting for the final award date in September 2013. The project is scheduled to go into construction early 2014. |  | (mm/dd/yyyy) |

For projects that do not include construction, please briefly describe the project’s readiness-to proceed.

N/A

Have funding sources been identified for implementation of the project? Please provide a brief explanation.

The District’s Amethyst Basin project is estimated at a total cost of approximately $10.5 million. The District submitted a DWR grant application - Prop 1E and awaiting for the final award date in September 2013. Should this application be on the final award list, up to approximately $5.42 million may be awarded to the District to mitigate the cost of this project. The remaining costs are being financed by funds available in the District's Zone 4 Budget.

PART 7:  PROJECT BENEFITS*

Please provide a 1-2 paragraph description of the benefit(s) that the project will address.

Information provided will be used in the assessment of project benefits.  Quantify benefits to the extent possible (e.g., project will result in x acre-feet of water savings, project will benefit x acres of habitat)

The main purpose of the Amethyst project is improved flood control and reduction of the 100-year floodwater levels over the one and half mile of Oro Grande Wash. The floodwaters generated in the watershed will be conveyed to Amethyst Basin where they will be detained and released slowly through a basin outlet. The reduction in peak volume will reduce the depth of water conveyed through the streets, culverts and natural drainage paths reducing the potential for flooding. Floods are classified according to their frequency and depth. The secondary purpose of this project is the ground water recharge. When complete, the project will recharge up to 3,600 acre-ft per year to support groundwater in the western part of the Alto Sub Area. Without the Amethyst Basin, the existing MWA facility will only be capable of delivering less than 1,000 acre-feet per year.

| Does the project address environmental justice issues (including helping reduce inequitable distribution of environmental burdens and access to environmental goods)? |  |  |
| --- | --- | --- |
| Yes | No | Not Sure |
| Does the project address critical water issues (including water supply or water quality) of a disadvantaged community? |  |  |
| Yes | No | Not Sure |
| Does the project provide specific benefits to critical water issues for Native American tribal communities? |  |  |
| Yes | No | Not Sure |
| If yes, please identify the tribal community: |  |  |

Please indicate to what extent your project contributes to Climate Change Response Actions.

| Adaptation to Climate Change |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | Increases Water Supply Reliability |  |
|  |  |  | Advances/ Expands Conjunctive Management of Multiple Water Supply Sources |  |
|  |  |  | Increases Water Use and/or Reuse Efficiency |  |
|  |  |  | Provides Additional Water Supply |  |
|  |  |  | Promotes Water Quality Protection |  |
|  |  |  | Reduces Water Demand |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse |  |
|  |  |  | Addresses Sea Level Rise |  |
|  |  |  | Addresses other Anticipated Climate Change Impact (e.g. through water management system modifications) Please State: |  |
|  |  |  | Improves Flood Control (e.g. through wetlands restoration, management, protection) |  |
|  |  |  | Promotes Habitat Protection |  |
|  |  |  |  | Establishes Migration Corridors |
|  |  |  |  | Re-establishes River-Floodplain Hydrologic Continuity |
|  |  |  |  | Re-introduces Anadromous Fish Populations to Upper Watersheds |
|  |  |  |  | Enhances and Protects Upper Watershed Forests and Meadow Systems |
|  |  |  |  | Other (Please State): |
|  |  |  | Other (Please State): |  |
| Reduces Greenhouse Gas Emissions and/or Energy Consumption |  |  |  |  |
|  |  |  | Promotes Energy-Efficient Water Demand Reduction or Increases Water Use Efficiency |  |
|  |  |  | Improves Water System Energy Efficiency |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse that Leads to Reduced Energy Demand |  |
|  |  |  | Promotes Use of Renewable Energy Sources |  |
|  |  |  | Contributes to Carbon Sequestration (e.g. through vegetation growth) |  |
|  |  |  | Other (Please State): |  |

PART 8:  PROJECT COST ESTIMATE

Project cost information is needed to assist in comparing benefits and costs.  Additionally, knowledge of the project type and cost will assist in identifying funding sources for potential projects.

Please indicate the estimated total capital cost for project implementation.  These costs include land purchase/easement, planning/design/engineering, construction/ implementation, environmental compliance, administration, and contingency.

Lower estimated total capital cost ($): 8.9 million

Upper estimated total capital cost ($): 10.5 million

Of the total capital cost, please indicate the estimated cost for land purchase / easement ($):  497,324

Annual Operation and Maintenance Cost ($): $30,000

Design Life of Project (years): 50 years

Economic Feasibility

| Is the project cost-effective? |  |  |
| --- | --- | --- |
| Yes | No | Not Sure |
| Does the project have a positive benefit-cost ratio? |  |  |
| Yes | No | Not Sure |