# Mojave Integrated Regional Water Management Plan

# Project Identification – Long Form

To the extent possible this form should be electronically filled out and e-mailed BY August 1, 2013 to comments@mywaterplan.com. Items denoted with an asterisk are required.

PART 1: LEAD IMPLEMENTING AGENCY/ORGANIZATIONAL INFORMATION

Please provide the following information regarding the project sponsor and proposed project.

Implementing Agency/ Organization / Individual: *

Center Water Company

Agency / Organization / Individual Address:

Possible Partnering Agencies:

Name:*

Richard Selby

Title:

General Manager

| Telephone:* |  | Fax: |
| --- | --- | --- |
| 760-248-2200 |  | 760-248-2200 |

Email:*

raselby@hotmail.com & centerwaterco@hotmail.com

Website:

Project Name:*

Center Water Company Wells, Infrastructure & Storage Project

Either the latitude/longitude or a location description is required. To determine the latitude/longitude, use the closest address or intersection.  If the project is linear, use the furthest upstream latitude/longitude.

| Project Latitude: | N34d26’37.9” |  | Project Longitude: | 116d56’51.4” |
| --- | --- | --- | --- | --- |

| Location Description: | Project starts 290’ west of Red Butte Ave on State Hwy 18 ex-tending east along said hwy 4250’ to the intersection of Old Woman Springs Road, then south 560’ along Barstow Road, then continuing west along Verdugo Rd 680’ to Oracle Road. The project also runs from the hwy at Red Butte Ave south on Red Butte Ave 1380’ to Furst St, then east along Furst St 1970’ to Highland Road, then north 1380’ returning to the hwy. |
| --- | --- |

Project Cooperating Agency(ies)/Organization(s)/Individual(s):

Project Status (e.g., new, ongoing, expansion, new phase):

new

Project Type (e.g., Conceptual, Design, Feasibility Study, Implementable Project, Implementable Program):

Implementable Project

PART 2:  PROJECT NEED*

It is important to understand the need(s) or issue(s) that the proposed project will address and the benefits that it will provide.  Information provided in this section defines the need(s) or issue(s) that the proposed project will address and will help to catalog existing need(s) or issue(s) in the Mojave IRWM Region.

Please provide a 1-2 paragraph description of the need(s) or problem(s) that the project will address. As applicable, discuss the water supply need, operational efficiency need, water quality need, or resource stewardship need (e.g. ecosystem restoration, floodplain management) need. Discuss critical impacts that will occur if the proposal is not implemented.

Center Water Company supplies water at cost to its shareholders, which 50% are commercial properties comprising the commercial core of Lucerne Valley and the balance in multiple and single residential. The existing water is delivered by the company from leased wells which are not in compliance with current well standards. The company needs its own new wells. The company has inadequate storage capacity and needs a minimum of 50,000 gallons of new storage reservoir. The system pumps are old and inefficient which can be remedied with new wells. The existing system is fragile and old (some pipelines are over 60 years old) and is in jeopardy of collapse. The water quality continues to be good. The collapse of this system could close down a significant portion of the town’s business having an economic impact as well as the residential uses. The system is divided into two sections separated by a San Bernardino County Flood Control channel as well as the Helendale fault line which parallels the flood control channel in the location of the company’s system.

PART 3:  PROJECT DESCRIPTION*

A general description of the proposed project is needed.  This section will provide information associated with the project concept, general project information, and readiness to proceed.  It is recognized that much of the requested information may not be available for projects that are at a conceptual level of project development. We appreciate and need your ideas.

Please provide a 1-2 paragraph description of the project including the general project concept, what will be constructed/implemented, how the constructed project will function, and treatment methods, as appropriate.

The company’s system is divided into two parts as previously described. The west side currently has a dead end mainline coming from the leased wells on the east side of the flood channel to Highland Road, south on Highland to Furst St then west on Furst to a dead end. This side of the system would include a new well on Highway 18 then create a system loop from the new well south on Red Butte Ave to Furst St then east on Furst to tie into the existing dead end line. Also, from the new well site a new pipeline would run east along the highway to Highland Road, then north on Highland to point of connection with the existing mainline. The company proposes to use the two 10,000 gallon storage tanks at this new ell site. The east side of the system has a dead end line on Russell Lane, on Old Woman Springs Road and on Highway 247. This side of the system needs a new well as well as 50,000 gallon reservoir and also to loop the system mainlines at Russell south to Old Woman Springs Road, east along Old Woman Springs Road from Oracle road to Barstow Road, south along Brastow Road then west along Verdugo Road back to Oracle Road. These improvements will allow the system to be brought up to current safe drinking water system standards and insure to the community a viable commercial district.

If applicable, list surface water bodies and groundwater basins associated with the proposed project:

- West side draws from the Fifteen Mile Basin

- East side draws from the Lucerne Valley Basin

Please identify up to three available documents which contain information specific to the proposed project and associated benefits (this information helps determine the technical justification and feasibility):

- SBCo Small Water System Sanitary Survey Report, 8/21/2012 MFR# 3600070

- Center water Company Wells, Storage and Infrastructure Project, 07/02/2013

How do you rate the technical feasibility of the proposed project?

| x High | The technical feasibility is well-documented and is based on similar successful projects and/or the project uses common and widely accepted technology/practices and/or the project includes or is based on pilot studies or similar results. |
| --- | --- |
| Medium | The project does not use common or widely accepted technology/practices, but substantial documentation is available on proposed benefits and project success. |
| Low | The project has not been done before and technical feasibility is not adequately documented. |

PART 4:  IRWM PLAN OBJECTIVES ADDRESSED BY PROJECT *

Describe how the project meets any of the following Mojave IRWM Plan Objectives:

| Mojave IRWM Plan Objective | Contribution |  |  | Description |
| --- | --- | --- | --- | --- |
| 1. Balance average annual future water demands with available future supplies to ensure sustainability throughout the Region between now and the 2035 planning horizon and beyond. | Primary | Secondary | x NA |  |
| 3. Maintain stability in previously overdrafted groundwater basins and reduce overdraft in groundwater basins experiencing ongoing water table declines. | Primary | Secondary | x NA |  |
| 7. Provide support and assistance to Disadvantaged Communities and help facilitate projects and programs that benefit those communities. | x Primary | Secondary | NA | Company serves a disadvantaged community as a mutual benefit company |
| 8. Protect and restore sensitive environmental areas in coordination with land use and conservation plans to support stewardship and awareness of environmental resources. | Primary | Secondary | x NA |  |
| 9. Improve stormwater management throughout the Plan area. | Primary | Secondary | x NA |  |
| 2. Continue improving regional water use efficiency by implementing a portfolio of conservation actions that are regionally cost-effective. | Primary | Secondary | x NA |  |
| 10. Preserve local beneficial uses as it relates to water quality of water supplied by each source, including groundwater, stormwater, surface water, imported water, and recycled water. | Primary | x Secondary | NA | Improvements will guarantee the protection of water quality |
| 11. Obtain financial assistance from outside sources to help implement this Plan across a range of project sizes during the planning horizon. | Primary | Secondary | x NA |  |
| 13. Identify and establish reliable funding sources to maintain, modernize and improve water infrastructure to ensure a high quality, resilient and reliable water supply. | Primary | x Secondary | NA | Aided by State revolving Fund and other sources as to be determined |
| 14. Increase the use of recycled water in the Region while maintaining compliance with the Mojave Basin Area Judgment. | Primary | Secondary | x NA |  |
| 4. Address the State policy goal of reducing reliance on the Delta by meeting water demands with alternative sources of supply during times when State Water Project (SWP) supplies are reduced or unavailable due to droughts, outages, environmental and regulatory restrictions, or other reasons. | Primary | Secondary | x NA |  |
| 5. Optimize the use of the Region’s water related assets to maximize available supplies to meet projected demands while mitigating against risks. Water related assets to be optimized include financial resources, groundwater storage programs, available imported water supplies, transfer and exchange opportunities, available physical infrastructure, and management policies. | Primary | Secondary | x NA |  |
| 12. Improve public awareness of water supply, conservation, water quality, and environmental stewardship challenges and opportunities throughout the planning horizon. | Primary | Secondary | x NA |  |
| 6. Prevent land subsidence throughout the Region. | Primary | Secondary | x NA |  |

PART 5:  RESOURCE MANAGEMENT STRATEGIES*

Please indicate California Water Plan strategies addressed by the proposed project. (Check all that apply)

| Reduce Water Demands |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | X NA | Agricultural Water Use Efficiency |
| Primary | Secondary | X NA | Urban Water Use Efficiency |
| Improve Operational Efficiency and Transfers |  |  |  |
| Primary | Secondary | X NA | Conveyance – Delta, Regional/Local |
| Primary | Secondary | X NA | System Reoperation |
| Primary | Secondary | X NA | Water Transfers |
| Primary | Secondary | X NA | Other (Please State): |
| Increase Water Supply |  |  |  |
| Primary | Secondary | X NA | Conjunctive Management and Groundwater Storage |
| Primary | Secondary | X NA | Desalination – Brackish/Seawater |
| Primary | Secondary | X NA | Precipitation Enhancement |
| Primary | Secondary | X NA | Recycled Municipal Water |
| Primary | Secondary | X NA | Surface Storage – CALFED or Regional/Local |
| Primary | Secondary | X NA | Other (Please State): |
| Improve Water Quality |  |  |  |
| Primary | X Secondary | NA | Drinking Water Treatment and Distribution |
| Primary | Secondary | X NA | Groundwater/Aquifer Remediation |
| Primary | Secondary | X NA | Matching Quality to Use |
| Primary | X Secondary | NA | Pollution Prevention |
| Primary | Secondary | X NA | Salt and Salinity Management |
| Primary | Secondary | X NA | Urban Runoff Management |
| Primary | Secondary | X NA | Other (Please State) |

| Practice Resource Stewardship |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | X NA | Agricultural Lands Stewardship |
| Primary | Secondary | X NA | Economic Incentives (loans, grants, water pricing) |
| Primary | Secondary | X NA | Ecosystem Restoration |
| Primary | Secondary | X NA | Forest Management |
| Primary | Secondary | X NA | Land Use Planning and Management |
| Primary | Secondary | X NA | Recharge Areas Protection |
| Primary | Secondary | X NA | Water-Dependent Recreation |
| Primary | Secondary | X NA | Watershed Management |
| Primary | Secondary | X NA | Other (Please State): |
| Improve Flood Risk Management |  |  |  |
| Primary | Secondary | X NA | Flood Risk Management |
| Other Strategies |  |  |  |
| Primary | Secondary | X NA | Please State: |

| Is the proposed project an element or phase of a regional or larger program? | Yes x No |
| --- | --- |
| If yes, please identify the program |  |

PART 6:  PROJECT READINESS*

| Item | Status (e.g., not initiated, in process, complete, N/A) | Expected Completion Date |  |
| --- | --- | --- | --- |
| Conceptual Plans | In Process | 09/30/2013 | (mm/dd/yyyy) |
| Feasibility Study | NA |  | (mm/dd/yyyy) |
| Preliminary Design and Cost Estimates | Not Initiated |  | (mm/dd/yyyy) |
| CEQA/NEPA |  |  | (mm/dd/yyyy) |
| Permits |  |  | (mm/dd/yyyy) |
| Construction Drawings |  |  | (mm/dd/yyyy) |
| Funding |  |  | (mm/dd/yyyy) |

For projects that do not include construction, please briefly describe the project’s readiness-to proceed.

Have funding sources been identified for implementation of the project? Please provide a brief explanation.

So far, a Pre-Application for State Revolving Funds has been initiated and accepted.

PART 7:  PROJECT BENEFITS*

Please provide a 1-2 paragraph description of the benefit(s) that the project will address.

Information provided will be used in the assessment of project benefits.  Quantify benefits to the extent possible (e.g., project will result in x acre-feet of water savings, project will benefit x acres of habitat)

Insure safe drinking water for a disadvantaged community which helps to ensure the community’s economics since the company’s system supplies the town’s commercial core including retail businesses, restaurants, gas stations, post office, the county sheriff’s sub-station, a mobile home park, multiple residential units and single family residential homes.

| Does the project address environmental justice issues (including helping reduce inequitable distribution of environmental burdens and access to environmental goods)? |  |  |
| --- | --- | --- |
| Yes | X No | Not Sure |
| Does the project address critical water issues (including water supply or water quality) of a disadvantaged community? |  |  |
| X Yes | No | Not Sure |
| Does the project provide specific benefits to critical water issues for Native American tribal communities? |  |  |
| Yes | X No | Not Sure |
| If yes, please identify the tribal community: |  |  |

Please indicate to what extent your project contributes to Climate Change Response Actions.

| Adaptation to Climate Change |  |  |  |  |
| --- | --- | --- | --- | --- |
| X |  |  | Increases Water Supply Reliability |  |
|  |  |  | Advances/ Expands Conjunctive Management of Multiple Water Supply Sources |  |
|  |  |  | Increases Water Use and/or Reuse Efficiency |  |
| X |  |  | Provides Additional Water Supply |  |
| X |  |  | Promotes Water Quality Protection |  |
|  |  |  | Reduces Water Demand |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse |  |
|  |  |  | Addresses Sea Level Rise |  |
|  |  |  | Addresses other Anticipated Climate Change Impact (e.g. through water management system modifications) Please State: |  |
|  |  |  | Improves Flood Control (e.g. through wetlands restoration, management, protection) |  |
|  |  |  | Promotes Habitat Protection |  |
|  |  |  |  | Establishes Migration Corridors |
|  |  |  |  | Re-establishes River-Floodplain Hydrologic Continuity |
|  |  |  |  | Re-introduces Anadromous Fish Populations to Upper Watersheds |
|  |  |  |  | Enhances and Protects Upper Watershed Forests and Meadow Systems |
|  |  |  |  | Other (Please State): |
|  |  |  | Other (Please State): |  |
| Reduces Greenhouse Gas Emissions and/or Energy Consumption |  |  |  |  |
|  |  |  | Promotes Energy-Efficient Water Demand Reduction or Increases Water Use Efficiency |  |
| X |  |  | Improves Water System Energy Efficiency |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse that Leads to Reduced Energy Demand |  |
|  |  |  | Promotes Use of Renewable Energy Sources |  |
|  |  |  | Contributes to Carbon Sequestration (e.g. through vegetation growth) |  |
|  |  |  | Other (Please State): |  |

PART 8:  PROJECT COST ESTIMATE

Project cost information is needed to assist in comparing benefits and costs.  Additionally, knowledge of the project type and cost will assist in identifying funding sources for potential projects.

Please indicate the estimated total capital cost for project implementation.  These costs include land purchase/easement, planning/design/engineering, construction/ implementation, environmental compliance, administration, and contingency.

Lower estimated total capital cost ($): 670,200

Upper estimated total capital cost ($): 750,000

Of the total capital cost, please indicate the estimated cost for land purchase / easement ($):  60,000

Annual Operation and Maintenance Cost ($): 25,000

Design Life of Project (years): 40

Economic Feasibility

| Is the project cost-effective? |  |  |
| --- | --- | --- |
| X Yes | No | Not Sure |
| Does the project have a positive benefit-cost ratio? |  |  |
| X Yes | No | Not Sure |