# Mojave Integrated Regional Water Management Plan

# Project Identification – Long Form

To the extent possible this form should be electronically filled out and e-mailed BY August 1, 2013 to comments@mywaterplan.com. Items denoted with an asterisk are required.

PART 1: LEAD IMPLEMENTING AGENCY/ORGANIZATIONAL INFORMATION

Please provide the following information regarding the project sponsor and proposed project.

Implementing Agency/ Organization / Individual: *

Mojave Water Agency in cooperation/partnership Hinkley partnership for healthy living “HPHL”

Agency / Organization / Individual Address:

Mojave Water Agency 13846 Conference Center Drive Apple Valley, CA 92307

Possible Partnering Agencies:

19816 Hwy 58 sp#9 Hinkley ca,92347

Name:*

Lester Steven White

Title:

| Telephone:* |  | Fax: |
| --- | --- | --- |
| 760-253-5288 |  |  |

Email:*

lestersw@live.com

Website:

Project Name:*

Conceptual Planning for Hinkley’s Community Drinking Water System

Either the latitude/longitude or a location description is required. To determine the latitude/longitude, use the closest address or intersection.  If the project is linear, use the furthest upstream latitude/longitude.

| Project Latitude: |  |  | Project Longitude: |  |
| --- | --- | --- | --- | --- |

| Location Description: | Hinkley is located in San Bernardino County, about eight miles west of the town of Barstow. |
| --- | --- |

Project Cooperating Agency(ies)/Organization(s)/Individual(s):

Project Status (e.g., new, ongoing, expansion, new phase):

new

Project Type (e.g., Conceptual, Design, Feasibility Study, Implementable Project, Implementable Program):

Conceptual

PART 2:  PROJECT NEED*

It is important to understand the need(s) or issue(s) that the proposed project will address and the benefits that it will provide.  Information provided in this section defines the need(s) or issue(s) that the proposed project will address and will help to catalog existing need(s) or issue(s) in the Mojave IRWM Region.

Please provide a 1-2 paragraph description of the need(s) or problem(s) that the project will address. As applicable, discuss the water supply need, operational efficiency need, water quality need, or resource stewardship need (e.g. ecosystem restoration, floodplain management) need. Discuss critical impacts that will occur if the proposal is not implemented.

This project is needed to evaluate the concept of designing, then building a water system for the disadvantaged community of Hinkley. Drinking water contamination resulting from the operation of a nearby Pacific Gas and Electric Company (PG&E) compressor station has devastated the community – many residents opted to leave resulting in community impacts such as closure of its school. After many years of controversy, serious health issues and legal battles, remediation measures are underway, including replacement water provided by PG&E for many residents. A community water system with a water source not impacted by the contamination plume would allow residents to resume independent control over its own water supply plus help to rebuild a sense of community in Hinkley. Additionally, members of the community not affected by the chromium contamination rely on an unpredictable groundwater source supplied through individual private domestic wells. In many situations, groundwater levels drop each summer producing lower yield. At many locations, well are impacted by other contaminants such as arsenic, manganese, uranium, nitrates and total dissolved solids. These contaminants likely are present due to a combination of natural and/or possibly past and present human land uses such as agriculture and septic systems. The community of Hinkley is located in San Bernardino County, about eight miles west of the town of Barstow. Pacific Gas and Electric Company (PG&E) has operated a natural gas compressor station in Hinkley since 1952. From 1952 to 1965, hexavalent chromium-based corrosion inhibitor was added to water used in the cooling towers. The untreated cooling-tower water was discharged to unlined evaporation ponds and percolated to groundwater. The unlined ponds have since been closed, covered, and replaced by lined evaporation ponds. Total chromium (CrT) and hexavalent chromium (CrVI) concentrations exceeding the California drinking water standard of 50 parts per billion (ppb) total chromium have been detected in groundwater beneath and down gradient of the site since 1987. Currently, the plume extends over six miles northward from the compressor station, and concentrations of CrVI near the contamination source area are present in groundwater up to 4,500 ppb. Groundwater is the sole water supply source for the community of Hinkley. PG&E provides bottled water to all residents within one mile of the chromium plume, and under Water Board orders, has begun a “whole-house” replacement water program for residences in Hinkley whose wells show detectable amounts of chromium. The whole-house water program uses ion exchange units combined with reverse osmosis filters at each household tap to provide water for all indoor domestic uses. PG&E is only required to maintain ion exchange for five year’s. The water quality is required to meet all state and/or federal drinking water standards, and must contain no more than 0.06 ppb CrVI (the current laboratory detection limit for CrVI). A water supply alternative to bottled water and “whole-house” replacement water is important to restore vitality to the community. Further, other members of the community not currently eligible for PG&E replacement water have no alternatives for limited water supply and poor water quality issues they are facing. Exploration into the concept of developing a community water system that draws water from a source not affected by the chromium plume is needed.

PART 3:  PROJECT DESCRIPTION*

A general description of the proposed project is needed.  This section will provide information associated with the project concept, general project information, and readiness to proceed.  It is recognized that much of the requested information may not be available for projects that are at a conceptual level of project development. We appreciate and need your ideas.

Please provide a 1-2 paragraph description of the project including the general project concept, what will be constructed/implemented, how the constructed project will function, and treatment methods, as appropriate.

- Project Name: Conceptual Planning for Hinkley’s Community Drinking Water System - Project Concept: Evaluate the concept of designing, then building a water system for the disadvantaged community of Hinkley. - Project Description: Evaluate the concept of a community water system that draws water from a source of water that is not affected by the chromium plume. The water source must not be affected by plume expansion, remedial byproducts, or groundwater drawdown for the lifetime of the source and must be able to meet the water quality requirements. Water systems options, estimated costs and potential financing mechanisms will be included as part of the project. At least one community meeting will be conducted to present project results and to raise community awareness of a potential future water system. - Options for the water supply to be evaluated include (but are not limited to): - Use of wells upgradient or otherwise unaffected by the chromium plume or remediation, combined with a system of pipelines to water recipients. For example, wells near the Mojave River are upgradient of the chromium plume, are consistently productive, and could be potential candidates for a well source. There may be naturally-occurring constituents, such as arsenic, that might require pre-treatment before providing as a drinking water system. - Use of a connection to Golden State Water Company which could involve an estimated 12-15 mile pipeline to tie into. - Use of a connection to the Mojave Water Agency (MWA) recharge pipeline located along Community Blvd. The MWA recharge pipeline derives water from the California aqueduct and MWA would have to acquire adequate rights to water to provide it as local water supply. If this water is unable to meet drinking water standards in its original state, it may require treatment before distribution as a water source. This option also requires an additional water supply source to serve as a contingency if the MWA water cannot be provided since it is not guaranteed to be available. - In addition to evaluating the technical feasibility of developing a safe and reliable water source, the project will also evaluate potential challenges to implementing a water system in a small community like Hinkley such as: - According to the EPA, very small systems (those serving 25 to 500 people) have the largest number of violations (mostly monitoring/reporting violations), and they experience one maximum Contaminant Level Violation for every 80 people serve, which is the highest ratio of all system service population categories. By comparison, large urban systems (serving more than 100,000 people) experience one Maximum Contaminant Level violation for every 200,000 people service (EPA 2012b). - The California Department of Public Health (CDPH) has regulatory authority over community water systems. Under the provisions of Section 116330 of the California Health and Safety Code, CDPH has delegated approval of small water systems with less than 200 connections to local primary agencies, which in this case would be the San Bernardino County Public Health Department, Division of Environmental Health Services. A permit application for a community water system would require comprehensive technical, managerial, and financial assessments to gain CDPH (if more than 200 connections) or San Bernardino County (if less than 200 connections) approval. In order to be approved, small water systems must demonstrate that they can be sustainable for the long term. - An additional concern is the long lead time to implement a community water system, given the approval and review process, and more extensive construction activities than other options, which could take as long as 5 years. - Hinkley is dominated by rural residences, many of which are highly dispersed, which increases the amount of per connection piping, pumping, and construction costs. - Some individuals in Hinkley may prefer a community water system, but other individuals may prefer the independence of their own well, which may complicate the implementation. This project will include cost estimates of all options evaluated. Possible financing mechanisms for a community water system will also be included as part of this project. Lastly, the project will include at least one community meeting to present project results and to raise community awareness of a potential future water system.

If applicable, list surface water bodies and groundwater basins associated with the proposed project:

- Mojave Groundwater Basin – Centro Sub-Basin

Please identify up to three available documents which contain information specific to the proposed project and associated benefits (this information helps determine the technical justification and feasibility):

- Final EIR Comprehensive Groundwater Cleanup Strategy for Historical Chromium Discharges from PG&E's Hinkley Compressor Station,San Bernardino County (April 2013)

- Cleanup and Abatement Order No. R6V-2008-0002-A4 (as amended)

- Lahontan Regional Board Staff Report -- Background Chromium Study; Pacific Gas and Electric Company Compressor Station; 35863 Fairview Road; Hinkley (August 2008) Feasibility Study Status Report Pursuant to Ordering Paragraph 2.b. of - Amended Cleanup and Abatement Order No. R6V-2011-0005A1

How do you rate the technical feasibility of the proposed project?

| X High | The technical feasibility is well-documented and is based on similar successful projects and/or the project uses common and widely accepted technology/practices and/or the project includes or is based on pilot studies or similar results. |
| --- | --- |
| Medium | The project does not use common or widely accepted technology/practices, but substantial documentation is available on proposed benefits and project success. |
| Low | The project has not been done before and technical feasibility is not adequately documented. |

PART 4:  IRWM PLAN OBJECTIVES ADDRESSED BY PROJECT *

Describe how the project meets any of the following Mojave IRWM Plan Objectives:

| Mojave IRWM Plan Objective | Contribution |  |  | Description |
| --- | --- | --- | --- | --- |
| 1. Balance average annual future water demands with available future supplies to ensure sustainability throughout the Region between now and the 2035 planning horizon and beyond. | Primary | Secondary | x NA |  |
| 3. Maintain stability in previously overdrafted groundwater basins and reduce overdraft in groundwater basins experiencing ongoing water table declines. | Primary | Secondary | x NA |  |
| 7. Provide support and assistance to Disadvantaged Communities and help facilitate projects and programs that benefit those communities. | x Primary | Secondary | NA | This project will evaluate the concept of designing, then building a water system for the disadvantaged community of Hinkley |
| 8. Protect and restore sensitive environmental areas in coordination with land use and conservation plans to support stewardship and awareness of environmental resources. | Primary | Secondary | x NA |  |
| 9. Improve stormwater management throughout the Plan area. | Primary | Secondary | x NA |  |
| 2. Continue improving regional water use efficiency by implementing a portfolio of conservation actions that are regionally cost-effective. | Primary | Secondary | x NA |  |
| 10. Preserve local beneficial uses as it relates to water quality of water supplied by each source, including groundwater, stormwater, surface water, imported water, and recycled water. | Primary | Secondary | x NA |  |
| 11. Obtain financial assistance from outside sources to help implement this Plan across a range of project sizes during the planning horizon. | Primary | Secondary | x NA |  |
| 13. Identify and establish reliable funding sources to maintain, modernize and improve water infrastructure to ensure a high quality, resilient and reliable water supply. | Primary | x Secondary | NA | This project will identify and evaluate the development of a small community water system to supply safe and reliable water source. |
| 14. Increase the use of recycled water in the Region while maintaining compliance with the Mojave Basin Area Judgment. | Primary | Secondary | x NA |  |
| 4. Address the State policy goal of reducing reliance on the Delta by meeting water demands with alternative sources of supply during times when State Water Project (SWP) supplies are reduced or unavailable due to droughts, outages, environmental and regulatory restrictions, or other reasons. | Primary | Secondary | x NA |  |
| 5. Optimize the use of the Region’s water related assets to maximize available supplies to meet projected demands while mitigating against risks. Water related assets to be optimized include financial resources, groundwater storage programs, available imported water supplies, transfer and exchange opportunities, available physical infrastructure, and management policies. | Primary | x Secondary | NA | Costs and possible financing mechanisms for a community water system will be included as part of this project. |
| 12. Improve public awareness of water supply, conservation, water quality, and environmental stewardship challenges and opportunities throughout the planning horizon. | Primary | x Secondary | NA | The project will include at least one community meeting to present project results and to raise community awareness of a potential future water system. |
| 6. Prevent land subsidence throughout the Region. | Primary | Secondary | X NA |  |

PART 5:  RESOURCE MANAGEMENT STRATEGIES*

Please indicate California Water Plan strategies addressed by the proposed project. (Check all that apply)

| Reduce Water Demands |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | x NA | Agricultural Water Use Efficiency |
| Primary | Secondary | x NA | Urban Water Use Efficiency |
| Improve Operational Efficiency and Transfers |  |  |  |
| Primary | Secondary | x NA | Conveyance – Delta, Regional/Local |
| Primary | Secondary | x NA | System Reoperation |
| Primary | Secondary | x NA | Water Transfers |
| Primary | Secondary | x NA | Other (Please State): |
| Increase Water Supply |  |  |  |
| Primary | Secondary | x NA | Conjunctive Management and Groundwater Storage |
| Primary | Secondary | x NA | Desalination – Brackish/Seawater |
| Primary | Secondary | x NA | Precipitation Enhancement |
| Primary | Secondary | x NA | Recycled Municipal Water |
| Primary | Secondary | x NA | Surface Storage – CALFED or Regional/Local |
| Primary | Secondary | x NA | Other (Please State): |
| Improve Water Quality |  |  |  |
| xPrimary | Secondary | NA | Drinking Water Treatment and Distribution |
| Primary | Secondary | x NA | Groundwater/Aquifer Remediation |
| Primary | x Secondary | x NA | Matching Quality to Use |
| Primary | Secondary | x NA | Pollution Prevention |
| Primary | Secondary | x NA | Salt and Salinity Management |
| Primary | Secondary | x NA | Urban Runoff Management |
| Primary | Secondary | NA | Other (Please State) |

| Practice Resource Stewardship |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | x NA | Agricultural Lands Stewardship |
| Primary | Secondary | x NA | Economic Incentives (loans, grants, water pricing) |
| Primary | Secondary | x NA | Ecosystem Restoration |
| Primary | Secondary | x NA | Forest Management |
| Primary | x Secondary | x NA | Land Use Planning and Management |
| Primary | Secondary | x NA | Recharge Areas Protection |
| Primary | Secondary | x NA | Water-Dependent Recreation |
| Primary | Secondary | x NA | Watershed Management |
| Primary | Secondary | NA | Other (Please State): |
| Improve Flood Risk Management |  |  |  |
| Primary | Secondary | x NA | Flood Risk Management |
| Other Strategies |  |  |  |
| Primary | Secondary | x NA | Please State: |

| Is the proposed project an element or phase of a regional or larger program? | Yes x No |
| --- | --- |
| If yes, please identify the program |  |

PART 6:  PROJECT READINESS*

| Item | Status (e.g., not initiated, in process, complete, N/A) | Expected Completion Date |  |
| --- | --- | --- | --- |
| Conceptual Plans | not initiated |  | (mm/dd/yyyy) |
| Feasibility Study | not initiated |  | (mm/dd/yyyy) |
| Preliminary Design and Cost Estimates | not initiated |  | (mm/dd/yyyy) |
| CEQA/NEPA | not initiated |  | (mm/dd/yyyy) |
| Permits | not initiated |  | (mm/dd/yyyy) |
| Construction Drawings | not initiated |  | (mm/dd/yyyy) |
| Funding | not initiated |  | (mm/dd/yyyy) |

For projects that do not include construction, please briefly describe the project’s readiness-to proceed.

The establishment of a new nonprofit organization to promote the development of a community water system for Hinkley is pending. Once established, this entity will work with the Mojave IRWM Group partners to seek resources to evaluate the concept of designing, then building a water system for the disadvantaged community of Hinkley. Hinkley Partnership for healthy living

Have funding sources been identified for implementation of the project? Please provide a brief explanation.

No. Potential implementation funding mechanisms will be included as part of the project.

PART 7:  PROJECT BENEFITS*

Please provide a 1-2 paragraph description of the benefit(s) that the project will address.

Information provided will be used in the assessment of project benefits.  Quantify benefits to the extent possible (e.g., project will result in x acre-feet of water savings, project will benefit x acres of habitat)

This project is needed to evaluate the concept of designing, then building a water system for the disadvantaged community of Hinkley. Drinking water contamination resulting from the operation of a nearby Pacific Gas and Electric Company (PG&E) compressor station has devastated the community – many residents opted to leave resulting in community impacts such as closure of its school. After many years of controversy, serious health issues and legal battles, remediation measures are underway, including replacement water provided by PG&E for many residents. A community water system with a water source not impacted by the contamination plume would allow residents to resume independent control over its own water supply plus help to rebuild a sense of community in Hinkley.

| Does the project address environmental justice issues (including helping reduce inequitable distribution of environmental burdens and access to environmental goods)? |  |  |
| --- | --- | --- |
| x Yes | No | Not Sure |
| Does the project address critical water issues (including water supply or water quality) of a disadvantaged community? |  |  |
| x Yes | No | Not Sure |
| Does the project provide specific benefits to critical water issues for Native American tribal communities? |  |  |
| Yes | x No | Not Sure |
| If yes, please identify the tribal community: |  |  |

Please indicate to what extent your project contributes to Climate Change Response Actions.

| Adaptation to Climate Change |  |  |  |  |
| --- | --- | --- | --- | --- |
| x |  |  | Increases Water Supply Reliability – This project may result in a more reliable local water supply for the community of Hinkley. |  |
|  |  |  | Advances/ Expands Conjunctive Management of Multiple Water Supply Sources |  |
|  |  |  | Increases Water Use and/or Reuse Efficiency |  |
|  |  |  | Provides Additional Water Supply |  |
|  |  |  | Promotes Water Quality Protection |  |
|  |  |  | Reduces Water Demand |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse |  |
|  |  |  | Addresses Sea Level Rise |  |
|  |  |  | Addresses other Anticipated Climate Change Impact (e.g. through water management system modifications) Please State: |  |
|  |  |  | Improves Flood Control (e.g. through wetlands restoration, management, protection) |  |
|  |  |  | Promotes Habitat Protection |  |
|  |  |  |  | Establishes Migration Corridors |
|  |  |  |  | Re-establishes River-Floodplain Hydrologic Continuity |
|  |  |  |  | Re-introduces Anadromous Fish Populations to Upper Watersheds |
|  |  |  |  | Enhances and Protects Upper Watershed Forests and Meadow Systems |
|  |  |  |  | Other (Please State): |
|  |  |  | Other (Please State): |  |
| Reduces Greenhouse Gas Emissions and/or Energy Consumption |  |  |  |  |
|  |  |  | Promotes Energy-Efficient Water Demand Reduction or Increases Water Use Efficiency |  |
|  |  |  | Improves Water System Energy Efficiency |  |
|  |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse that Leads to Reduced Energy Demand |  |
|  |  |  | Promotes Use of Renewable Energy Sources |  |
|  |  |  | Contributes to Carbon Sequestration (e.g. through vegetation growth) |  |
|  |  |  | Other (Please State): |  |

PART 8:  PROJECT COST ESTIMATE

Project cost information is needed to assist in comparing benefits and costs.  Additionally, knowledge of the project type and cost will assist in identifying funding sources for potential projects.

Please indicate the estimated total capital cost for project implementation.  These costs include land purchase/easement, planning/design/engineering, construction/ implementation, environmental compliance, administration, and contingency.

An estimate of total capital cost for project implementation will be developed as part of the project.

Lower estimated total capital cost ($): NA  LESTER: you may want to supply some initial cost estimates, but not required

Upper estimated total capital cost ($): NA

Of the total capital cost, please indicate the estimated cost for land purchase / easement ($):  NA

Annual Operation and Maintenance Cost ($): NA

Design Life of Project (years): NA

Economic Feasibility

| Is the project cost-effective? |  |  |
| --- | --- | --- |
| Yes | No | x Not Sure |
| Does the project have a positive benefit-cost ratio? |  |  |
| Yes | No | x Not Sure |

See http://www.epa.gov/nrmrl/wswrd/dw/smallsystems/regulations.html.