# Mojave Integrated Regional Water Management Plan

# Project Identification – Long Form

To the extent possible this form should be electronically filled out and e-mailed BY August 1, 2013 to comments@mywaterplan.com. Items denoted with an asterisk are required.

PART 1: LEAD IMPLEMENTING AGENCY/ORGANIZATIONAL INFORMATION

Please provide the following information regarding the project sponsor and proposed project.

Implementing Agency/ Organization / Individual: *

HELENDALE COMMUNITY SERVICES DISTRICT

Agency / Organization / Individual Address:

26540 Vista Road, Suite B, PO Box 359, Helendale, CA 92342

Possible Partnering Agencies:

Silver Lakes Association

Name:*

Paul E. Harmon

Title:

Assistant General Manager

| Telephone:* |  | Fax: |
| --- | --- | --- |
| 760-951-0006 |  | 760-951-0046 |

Email:*

pharmon@helendalecsd.org

Website:

www.helendalecsd.org

Project Name:*

Helendale CSD Tertiary Treatment Upgrade

Either the latitude/longitude or a location description is required. To determine the latitude/longitude, use the closest address or intersection.  If the project is linear, use the furthest upstream latitude/longitude.

| Project Latitude: | 34o 46’ 31.51” N |  | Project Longitude: | 117o 19’ 42.72” W |
| --- | --- | --- | --- | --- |

| Location Description: | Helendale CSD Waste Water Treatment Plant 27079 Helendale Road Helendale, CA 92342 |
| --- | --- |

Project Cooperating Agency(ies)/Organization(s)/Individual(s):

- Silver Lakes Association

Project Status (e.g., new, ongoing, expansion, new phase):

New

Project Type (e.g., Conceptual, Design, Feasibility Study, Implementable Project, Implementable Program):

Implementable Project

PART 2:  PROJECT NEED*

It is important to understand the need(s) or issue(s) that the proposed project will address and the benefits that it will provide.  Information provided in this section defines the need(s) or issue(s) that the proposed project will address and will help to catalog existing need(s) or issue(s) in the Mojave IRWM Region.

Please provide a 1-2 paragraph description of the need(s) or problem(s) that the project will address. As applicable, discuss the water supply need, operational efficiency need, water quality need, or resource stewardship need (e.g. ecosystem restoration, floodplain management) need. Discuss critical impacts that will occur if the proposal is not implemented.

The Wastewater Treatment Plant (WWTP) produces approximately .6mgd daily average, with flows into to percolating/holding ponds. The secondary effluent is partially used by an alfalfa farmer for his livestock operation. The effluent has been salt loading under the WWTP for many years which has been affecting the groundwater. The District pumps approximately 1,750AF annually with an FPA of 1,695AF. The proposed tertiary upgrade would provide an estimated 350AF annually that could be used for park irrigation instead of using groundwater, thereby reducing our pumping demand, and, if partnered with the Silver Lakes Association (SLA), the project would be able to provide additional water supply for irrigation of their golf course that would reduce the pumping of groundwater by SLA. The SLA has FPA of 2,993AF and pumps approximately 3,326 AF. This project also melds with the Salt and Salinity Management Plan for the basin by reducing the nitrates associated with secondary effluent.

PART 3:  PROJECT DESCRIPTION*

A general description of the proposed project is needed.  This section will provide information associated with the project concept, general project information, and readiness to proceed.  It is recognized that much of the requested information may not be available for projects that are at a conceptual level of project development. We appreciate and need your ideas.

Please provide a 1-2 paragraph description of the project including the general project concept, what will be constructed/implemented, how the constructed project will function, and treatment methods, as appropriate.

The District has completed a Recycled Water Facilities Plan which has identified a preferred treatment alternative and cost scenario estimated at $2,670,000 for plant upgrades. The project is designed to produce recycled tertiary water for use within the District service area by improving the WWTP processes to provide unrestricted Title 22 recycled water. The delivery phase is two-stage with minor delivery required to move Title 22 water across the street to Helendale Community Park for landscape irrigation, and the second stage for delivery of Title 22 water to the Silver Lakes Association for golf course irrigation which would require an extensive pump station and force main. The next phase is recycled water storage required to store water during the wet months for use in the dry months and for use by the onsite farming operation. However, this stage of tertiary treatment can be reduced by the implementation of full phase 2 providing recycled water to the SLA golf course.oHowever, recycled water storage is affected by pahse two improvements if the SLA golf course

If applicable, list surface water bodies and groundwater basins associated with the proposed project:

- Alto Transition Zone

- Mojave River

Please identify up to three available documents which contain information specific to the proposed project and associated benefits (this information helps determine the technical justification and feasibility):

- Recycled water Facilities Plan

- Antidegradation Analysis Study

- Farm Management Plan

How do you rate the technical feasibility of the proposed project?

| X High | The technical feasibility is well-documented and is based on similar successful projects and/or the project uses common and widely accepted technology/practices and/or the project includes or is based on pilot studies or similar results. |
| --- | --- |
| Medium | The project does not use common or widely accepted technology/practices, but substantial documentation is available on proposed benefits and project success. |
| Low | The project has not been done before and technical feasibility is not adequately documented. |

PART 4:  IRWM PLAN OBJECTIVES ADDRESSED BY PROJECT *

Describe how the project meets any of the following Mojave IRWM Plan Objectives:

| Mojave IRWM Plan Objective | Contribution |  |  | Description |
| --- | --- | --- | --- | --- |
| 1. Balance average annual future water demands with available future supplies to ensure sustainability throughout the Region between now and the 2035 planning horizon and beyond. | X Primary | Secondary | NA |  |
| 3. Maintain stability in previously overdrafted groundwater basins and reduce overdraft in groundwater basins experiencing ongoing water table declines. | X Primary | Secondary | NA |  |
| 7. Provide support and assistance to Disadvantaged Communities and help facilitate projects and programs that benefit those communities. | Primary | Secondary | X NA |  |
| 8. Protect and restore sensitive environmental areas in coordination with land use and conservation plans to support stewardship and awareness of environmental resources. | Primary | Secondary | X NA |  |
| 9. Improve stormwater management throughout the Plan area. | Primary | Secondary | X NA |  |
| 2. Continue improving regional water use efficiency by implementing a portfolio of conservation actions that are regionally cost-effective. | Primary | X Secondary | NA |  |
| 10. Preserve local beneficial uses as it relates to water quality of water supplied by each source, including groundwater, stormwater, surface water, imported water, and recycled water. | X Primary | Secondary | NA |  |
| 11. Obtain financial assistance from outside sources to help implement this Plan across a range of project sizes during the planning horizon. | X Primary | Secondary | NA |  |
| 13. Identify and establish reliable funding sources to maintain, modernize and improve water infrastructure to ensure a high quality, resilient and reliable water supply. | Primary | X Secondary | NA |  |
| 14. Increase the use of recycled water in the Region while maintaining compliance with the Mojave Basin Area Judgment. | X Primary | Secondary | NA |  |
| 4. Address the State policy goal of reducing reliance on the Delta by meeting water demands with alternative sources of supply during times when State Water Project (SWP) supplies are reduced or unavailable due to droughts, outages, environmental and regulatory restrictions, or other reasons. | X Primary | Secondary | NA |  |
| 5. Optimize the use of the Region’s water related assets to maximize available supplies to meet projected demands while mitigating against risks. Water related assets to be optimized include financial resources, groundwater storage programs, available imported water supplies, transfer and exchange opportunities, available physical infrastructure, and management policies. | X Primary | Secondary | NA |  |
| 12. Improve public awareness of water supply, conservation, water quality, and environmental stewardship challenges and opportunities throughout the planning horizon. | Primary | X Secondary | NA |  |
| 6. Prevent land subsidence throughout the Region. | Primary | Secondary | X NA |  |

PART 5:  RESOURCE MANAGEMENT STRATEGIES*

Please indicate California Water Plan strategies addressed by the proposed project. (Check all that apply)

| Reduce Water Demands |  |  |  |
| --- | --- | --- | --- |
| Primary | X Secondary | NA | Agricultural Water Use Efficiency |
| X Primary | Secondary | NA | Urban Water Use Efficiency |
| Improve Operational Efficiency and Transfers |  |  |  |
| Primary | Secondary | X NA | Conveyance – Delta, Regional/Local |
| Primary | Secondary | X NA | System Reoperation |
| Primary | Secondary | X NA | Water Transfers |
| Primary | Secondary | X NA | Other (Please State): |
| Increase Water Supply |  |  |  |
| Primary | Secondary | X NA | Conjunctive Management and Groundwater Storage |
| Primary | Secondary | X NA | Desalination – Brackish/Seawater |
| Primary | Secondary | X NA | Precipitation Enhancement |
| X Primary | Secondary | NA | Recycled Municipal Water |
| Primary | Secondary | X NA | Surface Storage – CALFED or Regional/Local |
| Primary | Secondary | X NA | Other (Please State): |
| Improve Water Quality |  |  |  |
| Primary | Secondary | X NA | Drinking Water Treatment and Distribution |
| Primary | Secondary | X NA | Groundwater/Aquifer Remediation |
| Primary | Secondary | X NA | Matching Quality to Use |
| Primary | Secondary | X NA | Pollution Prevention |
| X Primary | Secondary | NA | Salt and Salinity Management |
| Primary | Secondary | X NA | Urban Runoff Management |
| Primary | Secondary | X NA | Other (Please State) |

| Practice Resource Stewardship |  |  |  |
| --- | --- | --- | --- |
| Primary | Secondary | X NA | Agricultural Lands Stewardship |
| Primary | Secondary | X NA | Economic Incentives (loans, grants, water pricing) |
| Primary | Secondary | X NA | Ecosystem Restoration |
| Primary | Secondary | X NA | Forest Management |
| Primary | Secondary | X NA | Land Use Planning and Management |
| Primary | Secondary | X NA | Recharge Areas Protection |
| X Primary | Secondary | NA | Water-Dependent Recreation |
| Primary | Secondary | X NA | Watershed Management |
| Primary | Secondary | X NA | Other (Please State): |
| Improve Flood Risk Management |  |  |  |
| Primary | Secondary | X NA | Flood Risk Management |
| Other Strategies |  |  |  |
| Primary | Secondary | X NA | Please State: |

| Is the proposed project an element or phase of a regional or larger program? | Yes X No |
| --- | --- |
| If yes, please identify the program |  |

PART 6:  PROJECT READINESS*

| Item | Status (e.g., not initiated, in process, complete, N/A) | Expected Completion Date |  |
| --- | --- | --- | --- |
| Conceptual Plans | COMPLETE | 01/17/2012 | (mm/dd/yyyy) |
| Feasibility Study | COMPLETE | 01/17/2012 | (mm/dd/yyyy) |
| Preliminary Design and Cost Estimates | IN PROCESS |  | (mm/dd/yyyy) |
| CEQA/NEPA | NOT INITIATED |  | (mm/dd/yyyy) |
| Permits | NOT INITIATED |  | (mm/dd/yyyy) |
| Construction Drawings | NOT INITIATED |  | (mm/dd/yyyy) |
| Funding | NOT INITIATED |  | (mm/dd/yyyy) |

For projects that do not include construction, please briefly describe the project’s readiness-to proceed.

Have funding sources been identified for implementation of the project? Please provide a brief explanation.

Clean Water State Revolving Fund – SWRCB construction loan Water Recycling Funding Program – SWRCB recycled water facilities loan State Revolving Fund (SRF) – I-Bank infrastructure Loan

PART 7:  PROJECT BENEFITS*

Please provide a 1-2 paragraph description of the benefit(s) that the project will address.

Information provided will be used in the assessment of project benefits.  Quantify benefits to the extent possible (e.g., project will result in x acre-feet of water savings, project will benefit x acres of habitat)

The tertiary facilities project will produce an estimated 350 AF annually that will provide water for many District and local area uses. Principle among the uses is parkland irrigation. The District owns a 75-acre park property of which approximately 30 acres are being improved to provide ball fields, playground areas, pathway trees and other landscaping. The Wastewater Treatment Plant (WWTP) also maintains an agricultural project that produces alfalfa and other livestock feed. In addition, a partner for tertiary water usage is the Silver Lakes Association, the local homeowners association, which owns and operates a large golf course that uses 3,326AF annually. The tertiary facilities project positively impacts the Salt and Salinity Management Plan by reducing the salt loading near the WWTP and within the District boundary.

| Does the project address environmental justice issues (including helping reduce inequitable distribution of environmental burdens and access to environmental goods)? |  |  |
| --- | --- | --- |
| Yes | X No | Not Sure |
| Does the project address critical water issues (including water supply or water quality) of a disadvantaged community? |  |  |
| Yes | X No | Not Sure |
| Does the project provide specific benefits to critical water issues for Native American tribal communities? |  |  |
| Yes | X No | Not Sure |
| If yes, please identify the tribal community: |  |  |

Please indicate to what extent your project contributes to Climate Change Response Actions.

| Adaptation to Climate Change |  |  |  |  |
| --- | --- | --- | --- | --- |
| X |  |  | Increases Water Supply Reliability |  |
|  |  |  | Advances/ Expands Conjunctive Management of Multiple Water Supply Sources |  |
|  |  |  | Increases Water Use and/or Reuse Efficiency |  |
| X |  |  | Provides Additional Water Supply |  |
| X |  |  | Promotes Water Quality Protection |  |
| X |  |  | Reduces Water Demand |  |
| X |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse |  |
|  |  |  | Addresses Sea Level Rise |  |
|  |  |  | Addresses other Anticipated Climate Change Impact (e.g. through water management system modifications) Please State: |  |
|  |  |  | Improves Flood Control (e.g. through wetlands restoration, management, protection) |  |
|  |  |  | Promotes Habitat Protection |  |
|  |  |  |  | Establishes Migration Corridors |
|  |  |  |  | Re-establishes River-Floodplain Hydrologic Continuity |
|  |  |  |  | Re-introduces Anadromous Fish Populations to Upper Watersheds |
|  |  |  |  | Enhances and Protects Upper Watershed Forests and Meadow Systems |
|  |  |  |  | Other (Please State): |
|  |  |  | Other (Please State): |  |
| Reduces Greenhouse Gas Emissions and/or Energy Consumption |  |  |  |  |
|  |  |  | Promotes Energy-Efficient Water Demand Reduction or Increases Water Use Efficiency |  |
|  |  |  | Improves Water System Energy Efficiency |  |
| X |  |  | Advances/Expands Water Recycling |  |
|  |  |  | Promotes Urban Runoff Reuse that Leads to Reduced Energy Demand |  |
|  |  |  | Promotes Use of Renewable Energy Sources |  |
|  |  |  | Contributes to Carbon Sequestration (e.g. through vegetation growth) |  |
|  |  |  | Other (Please State): |  |

PART 8:  PROJECT COST ESTIMATE

Project cost information is needed to assist in comparing benefits and costs.  Additionally, knowledge of the project type and cost will assist in identifying funding sources for potential projects.

Please indicate the estimated total capital cost for project implementation.  These costs include land purchase/easement, planning/design/engineering, construction/ implementation, environmental compliance, administration, and contingency.

Lower estimated total capital cost ($):

Upper estimated total capital cost ($):  3,523,500

Of the total capital cost, please indicate the estimated cost for land purchase / easement ($):

Annual Operation and Maintenance Cost ($):$750,000 – Total WWTP Operation Including Tertiary

Design Life of Project (years): 25 YEARS

Economic Feasibility

| Is the project cost-effective? |  |  |
| --- | --- | --- |
| X Yes | No | Not Sure |
| Does the project have a positive benefit-cost ratio? |  |  |
| X Yes | No | Not Sure |